WMS Build Plan

# Requirements

## Catalog and sites

- Parent SKU with child SKUs per site: the same product can be sold in many stores. The parent is the master product (top level). Each child is that product at one store, with its own price, cost, and store variant ID.

- Separate locations (sites): each store or customer is its own site. Inventory and orders are kept separate per site, with an admin view across all of them.

- Duplicate product names allowed: two products can share the same name. There is no unique name rule.

- Filter items by category: multi level categories.

## Inventory

- Track inventory: real time stock per child SKU per site.

- Reservations: when an order is created, the stock it needs is set aside and cannot be sold to anyone else. It is released only when the order is cancelled, and consumed when the order is fulfilled.

- See layby and reserved levels: separate available and reserved counts, so reserved and layby stock is visible at all times, not hidden.

- Filter out zero stock items: a toggle to hide items with zero stock.

## Orders

- Order holds: pause an order while keeping its stock reserved.

- Layaway: stock is removed from inventory now and payment is taken later, in one or more payments.

- Post dated sales (pre orders or reserved): the recorded sale date can differ from the date the order was entered.

- Order numbers and status: auto generated order numbers and a clear status flow from created through fulfilled.

- Combine Orders (same customer, 24h window): when a customer places more than one order within 24 hours going to the same ship-to address, the system flags them as combinable and offers to group them into a single fulfillment. The grouped fulfillment uses one box and one shipping label, while consumables (jars, jar labels, vacuum sealed bags) are summed across all the combined orders. Each order in the group keeps its own order number and status, and carries a note recording which orders it was combined with, so customer history and reporting stay intact.

  - When orders are combined, per-unit pick fees still accrue for every unit across the group, and the $1.25 first-unit rate applies once per order and not once per combined group.

## Costs

- Packaging costs: per unit cost for jars, labels, vacuum sealed bags, boxes, and custom packaging types, with the ability to add more.

- Every kind of shipping cost: carrier, service level, tracking number, estimated cost, and actual cost, with support for more than one package per order, all rolled up into shipping cost reports.

- Pick fees (billable to client). Pick fees are charges billed to the client, tracked separately from the operation's own packaging and shipping costs. The fee is tiered and charged per unit picked: $1.25 for the first unit on an order, $0.25 for each additional unit. For example, an order containing 5 units bills as $1.25 + (4 × $0.25) = $2.25. The fee schedule is configurable so rates can change over time and, eventually, differ per client. The rates in effect when an order is fulfilled are recorded on that order, so a later rate change never alters an already-billed order.

## Packing

- Packing step: a dedicated packing screen with options for all settings (box, label, bag, jar), automatic packaging cost calculation, and packing notes.

- Default packaging assumption per order: each order defaults to 1 box + 1 shipping label. Jars, jar labels, and vacuum sealed bags are entered manually at the packing step every time, since they vary per order. When orders are combined, the box and label cost is recorded once on the fulfillment group (never per order), so packaging and shipping cost reports don't double-count.

- The packing screen calculates the pick fee automatically from the order's unit count, alongside the packaging cost, so the packer doesn't compute or enter it by hand.

## Integrations and reporting

- Shopify and WooCommerce: two way product, inventory, and order sync, built so more channels can be added later.

- Sales report: order number, entered date vs. sale date (for post-dated sales), location/site, customer, channel, line items, quantity, unit price, revenue, discounts, taxes, status. Filters by date range, site, channel, and status; groupable by site, channel, or product/category. Field-picker CSV export.

- Inventory report: on-hand, available, reserved, and layby counts per child SKU per site, with the zero-stock toggle, an optional low-stock threshold, and valuation at cost. Snapshot as-of a chosen date.

- Packaging cost report: consumption and cost by packaging type (jars, jar labels, vacuum bags, boxes, labels, custom), per order / per site/ per period.

- Shipping cost report: estimated vs. actual by carrier and service level, variance, multi-package rollup per order, cost per order / per site / per period.

- Billing report: total billable charges per client over a date range, broken out by fee type (pick fees, packaging charges, and any others), suitable as the basis for an invoice. This is a charge-side report, distinct from the packaging and shipping cost reports.

## Testing

- Hardening / testing: automated unit and integration tests: inventory reserve/release/consume, order status flow, combined-order cost and inventory rules, packaging cost calculation, shipping rollups, and sync idempotency (duplicate webhooks must not double-count stock). These run automatically in CI on every change and require no effort from the operations team. A staging environment seeded with a copy of real catalog data lets the developer test against realistic data. Sentry monitors the live system and surfaces errors without anyone having to test for them.

## Cost Structure

| Category | Item | Competitor Example | Our Price (Proposed) | Who Fronts the Money | When Paid back |
| --- | --- | --- | --- | --- | --- |
| Fulfillment | First pick (per unit) | $1.75–$2.75 | $1.25 | – (service) | On invoice, after fulfillment |
|  | Additional pick (per unit) | $0.35–$0.75 | $0.25 | – (service) | On invoice |
|  | Marketing insert (per unit) | 1st free, then $0.25–$0.50 | 1st free, then $0.20 | We supply inserts | On invoice |
|  | Kitting / variety packs | TBD | At labor rate, quoted first | – (service) | On invoice after approved work |
| Packaging | Boxes, labels, jars, bags, tape | Varies | At our cost | We buy the stock | Per order at fulfillment, on invoice |
|  | Custom packaging | Varies | At cost | We buy the stock | On invoice |
| Intake / storage | Pallet in (receiving) | $9 | $0 | We absorb | Not billed |
|  | Pallet out (dispatch) | $9 | $0 | We absorb | Not billed |
|  | Monthly storage | $20–$30 / pallet | $0 | We absorb | Not billed |
|  | New pallet (if needed) | $15 | At cost | We buy it | On invoice when used |
| Shipping | Parcel (USPS, etc.) | Negotiated rates | Pass-through at actual cost | We pay the carrier | Actual cost, on invoice |
|  | B2B freight (LTL / FTL) | Carrier bids vary | Pass-through at bid | We pay the carrier | On invoice |
| Accounts & tech | Onboarding / setup | Waived | Waived | — | — |
|  | WMS access fee | Waived | $0 We own the software | — | — |
|  | Account management (monthly) | $450/mo, dropping to $350 at 250+ orders | $250/mo, dropping to $150 at higher volume (proposed) | — | Monthly |
|  | Store integration (per channel) | $75 / month | $50 / month (proposed) | — | Monthly |

# Step by Step Build

Hours assumed

| Area | What gets built | Est. hours |
| --- | --- | --- |
| Foundation | Database schema and migrations, access control policies, email and password login, admin and staff roles, app scaffold, role based layout, audit log of every change. | 4 |
| Catalog | Parent products, child SKUs per site, categories, duplicate names, zero stock toggle, packaging type setup. | 5 to 15 |
| Inventory | Stock per child SKU per site, available versus reserved counts, layby visibility, manual adjustments with a change log. | 5 to 10 |
| Orders | Create and edit with line items, auto order numbers, status flow, holds, layaway, reservations, post dated sales, payment recording including later layaway payments. | 5 to 15 |
| Packing | Packing screen with box, labels for boxes, jars and any other types, bag and jar options, automatic cost calculation, notes, confirm to advance. | 10 to 15 |
| Shipping | Shipment records with carrier, method, tracking, estimated versus actual cost, multiple packages per order, and shipping cost reports. | 15 to 25 |
| Store sync | Shopify and WooCommerce product, inventory, and order sync, webhook handling with a queue, safe retries, and mapping to store variant IDs. Built to add more channels later. | 15 to 25 |
| Reporting | Sales report with field picker and CSV export, inventory report, packaging cost report, shipping cost report, all with date ranges. | 1 to 5 |
| Hardening | End to end testing with real catalog data, edge cases, mobile friendly picking view, data migration from current tools, and a go live round. | 10 to 15 |

Total estimated effort: roughly 70 to 129 hours.

# Key Technical Notes and Risks

Store sync: the hardest part of the build. Each store needs its own connection, webhooks must be handled so a repeated message does not double count stock, and product and stock conflicts across two platforms need clear rules for which side wins.

Data migration: moving the current catalog and stock into the new system is part of Phase C and is easy to underestimate. It is called out as its own task.

# Monthly Cost (Software)

| Item | Monthly | Purpose |
| --- | --- | --- |
| Supabase Pro (Start on free) | $0 - $25 | Database, auth, storage, access control. Pricing confirmed current. |
| Vercel Pro (Start on free) | $0 - $20 | Frontend hosting and serverless functions. |
| Upstash Redis (Start on free) | $0 - $10 | Webhook queues for the store sync. |
| Claude Pro | $20 | AI assisted development. |
| GitHub, Sentry | $0 | Free tiers are enough. |
| TOTAL | $20 - $45 |  |

# AI Time Estimate

# Step by Step Build

This is the order of work. Earlier items are the foundation later items depend on. Hours assume focused, AI assisted development.

| Area | What gets built | Est. hours |
| --- | --- | --- |
| Foundation | Database schema and migrations, access control policies, email and password login, admin and staff roles, app scaffold, routing, role based layout, audit log of every change. | 35 to 45 |
| Catalog | Parent products, child SKUs per site, categories, duplicate names, zero stock toggle, packaging type setup. | 35 to 40 |
| Inventory | Stock per child SKU per site, available versus reserved counts, layby visibility, manual adjustments with a change log. | 30 to 40 |
| Orders | Create and edit with line items, auto order numbers, status flow, holds, layaway, reservations, post dated sales, payment recording including later layaway payments. | 55 to 65 |
| Packing | Packing screen with box, label, bag and jar options, automatic cost calculation, notes, confirm to advance. | 30 to 40 |
| Shipping | Shipment records with carrier, method, tracking, estimated versus actual cost, multiple packages per order, and shipping cost reports. | 35 to 40 |
| Store sync | Shopify and WooCommerce product, inventory, and order sync, webhook handling with a queue, safe retries, and mapping to store variant IDs. Built to add more channels later. | 55 to 70 |
| Reporting | Sales report with field picker and CSV export, inventory report, packaging cost report, shipping cost report, all with date ranges. | 35 to 45 |
| Hardening | End to end testing with real catalog data, edge cases, mobile friendly picking view, data migration from current tools, and a go live round. | 40 to 55 |

Total estimated effort: roughly 350 to 440 hours.

# Phased Delivery

Rather than wait for the whole system, the build is delivered in three phases. The team can start using the first phase in real operations while the later phases are built.

| Phase | What you can do with it | Hours | Focused time |
| --- | --- | --- | --- |
| A. Core system | catalog, inventory with reservations, orders with holds and layaway and post dating, packing with costs, shipping with costs, and core reports. Orders entered by hand in this phase. | 200 to 260 | 8 to 10 weeks |
| B. Store sync | Connect Shopify, then WooCommerce, one store at a time. Products, inventory, and orders sync automatically. Add more channels later. | 90 to 120 | 4 to 5 weeks |
| C. Rollout | Customizable report export polish, roll out across all sites, migrate data from current tools, final edge cases, go live. | 55 to 75 | 2 to 3 weeks |

Phases run back to back. The point of the split is that real value lands at the end of Phase A, not at the very end of the project.

# Timeline (based off AI estimate)

| Pace | Calendar time | Hours |
| --- | --- | --- |
| Focused (4 to 6 hrs per day) | 12 to 16 weeks | 350 to 440 |
| Side project (2 to 3 hrs per day) | 24 to 30 weeks | 350 to 440 |